Meeting Minutes February 4, 2025

| **Agenda** | **Attendees** |
| --- | --- |
|  | * Abdullah * Lukasz * Farzin * Marko |

| **Updates** |
| --- |
| * Deadline next Friday the 14th. * Create your branch like this: name-iter0 (ex. abdullah-iter0) * Start on your individual features on your branches, we'll figure integration of all the parts later. * Don't worry about design (UI), we'll figure it out next iteration. * Ask for help if you don't understand something, but use AI models and forums to get a solution before asking. * We will use 2 test user accounts to work with (still needs to be created) * Besides every feature in the #iteration-features channel, we just have to create 2 test accounts. |

| **Action Item** | **Owner** |
| --- | --- |
| Have 2 test accounts (this may require building an object). | Abdullah and Farzin |
| Email bethune about major courses for science majors | Marko |
| Create a flowchart to understand integration | Abdullah |
| Create a express.js server | Abdullah |
| Create a Database | Abdullah |
| Create unit testing | Everyone |

| **Future Updates** |
| --- |
| * Figure out domain name: studymates.org. * AWS for hosting. |